## Slide 1: ET-PP ET Preparatory Phase Project
WP8 chairs and task leaders

## Slide 2: INFRA_DEV Project for ET Preparatory Phase
Start: September 2022
Duration: 4 years
Coordinator: Mario Martinez -IFAE
Organization: 10 WPs
ET-PP
Address a number of fundamental prerequisites for the approval, construction and operation of ET
Notes: EiB goal is to deliver an efficient computing and software infrastructure for ET users.
The goal for ET-PP WP8 is to deliver the computing and data model, together with EiB and experts.

## Slide 3: INFRA_DEV Project for ET Preparatory Phase
ET-PP
ET design
WP1: ET-PP management and coordination
WP2: Governance and legal aspects
WP3: Financial architecture
WP4:Site preparation
WP5: Project Office engineering dpt.
WP6: Technical design
WP7: Innovation and Industry engagement
WP8: Computing
and
data Access
WP10: Communication and outreach
WP9: Sustainable devel.
ET organization
ET site
Sustainability and outreach

## Slide 4: ET-PP WP8 Computing and Data models
ET-PP
  Definition of the computing and data model of the Einstein Telescope.
  Definition of the workflows.
  Estimation of the resources.
  Data Access – technical guidelines and principles for implementing the data access policies.
WP8 objectives
WP8 organization
Task 8.1 | T0 data center | CNRS | Patrice Verdier
Task 8.2 | Computing and Data Model | UniGe | Tassos Fragkos
Task 8.3 | Resources estimation | INFN | Silvio Pardi
Task 8.4 | Data Access Implementation design | BSC | Nadia Tonello
Co-leads: Achim Stahl, Sergi Girona/Nadia Tonello

## Slide 5: ET-PP WP8 Computing and Data models
ET-PP
WP8 milestones
WP8 Documents
 | Workshops | WPs | Due date
M8.1 | Workflows Requirements collection and constraints: computing and data |  | Sep 2023
M8.2 | Computing Infrastructures availability for ET workflows, characteristics | WP9 | Sept 2024
M8.3 | On site infrastructure, computing and data model | WP6 | Sept 2025
M8.4 | Low latency and offline workflows and computing model | WP6 | Feb 2026
M8.5 | Data management, access, policy and implementation | WP2, WP6 | July 2026
 | Deliverables | Lead | Due date
D8.1 | Workflows Requirements collection and constraints: computing and data | UniGe | Mar 2024
D8.2 | Computing Infrastructures availability for ET workflows, characteristics | UniGe | Apr 2026
D8.3 | On site infrastructure, computing and data model | BSC | Sept 2026

## Slide 6: ET-PP WP8 Computing and Data models
ET-PP
T8.1
Lead CNRS, Patrice Verdier
Objective
Design the T0 data center and define the services regarding distributed computing
Activities
Define Tier-0 storage and computing requirements to contribute to D8.1
Collaboration with other ET-PP WPs for workshops and sessions regarding ET
WP2 Governance
WP4 On-site data storage and data access
WP6 Technical design
Close collaboration with ISB (and other Boards) about the conceptual design of the Tier0.

## Slide 7: ET-PP WP8 Computing and Data models
ET-PP
T8.2
Lead UniGe, Tassos Fragkos
Objective
Develop the computing and data model of ET
Activities
Define the workflow requirements from instrument to publication to contribute to D8.1
Collaboration with other ET-PP WPs for workshops and sessions regarding ET WP2 Governance
WP6 Technical design, cost evaluation
WP9 Data mid-long term curation and preservation sustainability
WP10 Dissemination, distribution of legacy data
Close collaboration with ISB and OSB (and other Boards) to define data computing model.
Edition of D8.1 & D8.2

## Slide 8: ET-PP WP8 Computing and Data models
ET-PP
T8.3
Lead INFN, Silvio Pardi
Objective
Estimation of the computing resources (computing power and data storage)
Activities
Define operational cost requirements and potential mitigation to contribute to D8.1
Collaboration with other ET-PP WPs for workshops and sessions regarding ET WP2 Governance
WP4 On-site data storage and data access
WP9 Data mid-long term curation and preservation sustainability
WP10 Dissemination, distribution of legacy data
Participation of EiB (and other Boards) discusión about computing resources and data needs.

## Slide 9: ET-PP WP8 Computing and Data models
ET-PP
T8.4
Lead BSC, Nadia Tonello
Objective
Define the data Access implementation strategy , according to the policy defined in WP2
Activities
Define data model and data access requirements to contribute to D8.1
Collaboration with other ET-PP WPs for workshops and sessions redarding ET data
WP2 Governance
WP4 On-site data storage and data access
WP9 Data mid-long term curation and preservation sustainability
WP10 Dissemination, distribution of legacy data
Participation of EiB (and other Boards) discusión about data availability and access needs.
Edition of D8.3

## Slide 10: ET-PP WP8 Computing and Data models
ET-PP
ET EiB Divisions
WP8 Tasks
 | T8.1 T0 data center | T8.2 Computing and data model | T8.3 Resources | T8.4 Data access implementation
D1 SW frameworks and Data Challenges |  | Computing frameworks domains and data formats | Resources for frameworks execution and data storage availability | Data availability Data releases format
D2 Services and collaboration support |  |  |  | Tools for monitoring, AAI (IAM) data access
D3 Computing and data models, resources estimation | T0 storage and computing resources estimation | Computing model Data model | Resources estimation | 
D4 Multimessenger alerts infrastructure |  |  |  | Tools for multi-messenger alerts
Technology tracking working group

## Slide 11: ET-PP WP8 Computing and Data models
ET-PP
Communication channels
  Web: https://etpp.ifae.es
  ET-PP wiki https://wiki.et-gw.eu/INFRA_DEV/WebHome
  ET TDS for sharing files withing ET
  CERN indico
  (Temporary) Google Drive
  CERN and EGO collaborative tools
ET-PP DMP contribution (now)
ET symposium (8-12 May)
ET-PP meeting in Barcelona 12-13 June (SAVE THE DATE)
Fall workshop (M8.1)
D8.1 Workflows Requirements collection and constraints: computing and data (Mar’24)
Next events

## Slide 12: Thank you! Nadia Tonello nadia.tonello@bsc.es
ET-PP