## Slide 1: From PBS to TDR
Document ID | ET.IDV.05.00.SMT.00007 | 
Author: A.Variola | Verified: A.Variola | Validated: A.Variola
Document type | Meeting Slides | 
Status | Approved | 
Alessandro Variola, INFN sezione Roma1.
PO-Collaboration Meeting. Remote mode.

## Slide 2: Foreword: why to work project oriented?
At present, in the ETO ‘world’ we are working in an organization-based framework (Collaboration, ETO, CERN, ET-PP…)
OUR EFFORT is to support the introduction of a general ‘project mode’…..WHY?
Starting from the ‘Project’ definition (activity with a well-defined goal in a certain time)
It helps to define the project goal
It allows to breakdown the project in activity and items (a way to describe a very complex system in many simplest ones)
It gives a method to organize the work
It gives the method to build up the budget and the schedule
It gives a method to define the responsibilities
Other….

## Slide 3: Together we did a first step: the PBS
It defines the project object (PO) thanks to the breakdown in systems and elements. These are more and more simpler increasing the Tier number. We start to reduce complexity (also if the contrary appears….)
It should have help also to identify the subject that needs further effort in study and design.
BUT THE PBS is important not only for the project object description
Starting from PO description we can define:
the activities needed to build, integrate and operate it (WBS),
the time associated to the activities (Schedule),
the object design and its sameness to what is expected by the stakeholders and what is provided by the documentation (Configuration).
The definition of the parameters baseline is one of the configuration processes.
Moreover, it gives an ordinated structure to provide the backbone structure for different analysis process like :
Costing, risk analysis, stakeholders' analysis, resources, requirements, nomenclature……etc etc.

## Slide 4: Why to start from the parameters baseline? Change process
Unfortunately, we have not proceeded in project mode; we are not working with the natural phases' definition provided in openSE (or other SE frameworks).
So, we have to adapt our processes to the present framework.
After the PBS it appears that, to allow a coherent effort in the design of the facility and so to finalize the TDR phase, it was mandatory to introduce (as a priority) a change request process.
But to implement the change process we must understand: change in respect to what…..?
Needs a first phase of BASELINE DEFINITION.
This starts from the characters of the (huge) work already provided : the parameters and the layouts

## Slide 5: The TDR
The TDR, in openSE, is the deliverable of the design phase.
It describes, at engineering level, the object of the project and the infrastructures
It is the snapshot of a part of the BASELINE configuration at a certain moment, where the design is mature to proceed to the indutrialization phases.
TDR, usually, is not associated to an approval phase, but it should be a WORK REFERENCE DOCUMENT
Change are always possible after the TDR, by means of a change request process.
So the TDR first step must consider the definition of the baseline configuration and the introduction of a change process.

## Slide 6: So….starting from the PBS
The PBS, again, represents the perfect backbone to build the parameters and layouts baseline.
The natural process is that, once that a ‘responsible expert’ has been identified for each PBS unit (box), he will be in charge of:
Identify and define the useful parameters (we see later functional and integration…)
Provide the parameters, STARTING FROM THE CDR (the existing reference document).
If not on the CDR, provide the reference.
Take care about the verification and validation process

## Slide 7: The PARAMETERS baseline
Table of parameters :
- Functional parameter: p.ex -> for a pump is the pumping speed (or other). Not the power supply power…
Integration parameter: all parameters linked to the integration (beams diameter, FP cavity lengths, needed pressure, ventilation etc etc…).
Functional interfaces. Parameters that are not functional but that has a strong correlation an impact on other parameters.
These can be defined for all the ‘defined’ elements and for the systems-subsystems. Where not existing, the element study and design needs to be further developed.
At the end we will have a ‘parameter oriented- as designed’ configuration…
OUR BASELINE

## Slide 8: Some rules
If the parameter is defined by a plot (sensitivity, noise…) or a document: insert a link or the reference (also and especially the CDR)​
A parameter can be a design specification, an estimated guess, or a fixed constraint (they can change but they need a change process)
A template will be provided
We will have thousands of datasheets (at present we have not a ready database). So, instructions on how name the file will be provided.

## Slide 9: Important
ATTENTION, this is not a passive process (look in the CDR at the parameters), but an active one, especially in defining WHAT parameters.
Once that these parameters are provided it will be possible to :
1) Verify them
2) Validate them
3) Provide the change process

## Slide 10: Parameters definition
What parameters we are talking about? PBS defines the classes….
High Tiers and systems characterize the design of a system, as an ensemble of elements integrated to provide a precise performance (i.e. the FP cavity want to store laser power)
Low Tiers defines the technical specifications of the single elements (mirrors reflectivity)
At the end a communication strategy must be implemented to provide to everybody the validated parameters baseline and the change process description
All this…if possible, supported by a first database version…..

## Slide 11: Parameters
Functional parameters :
Parameters that characterize the function and the consequent performance of the specific PBS unit. (laser wavelength)
Parameters that has an impact on the PBS Tier n+m (so proceeding in the breakdown) units, when applicable.
Parameters that has a major impact on the final design of other units (when applicable)
b and c (cryoplants vibration, wire magnetic coupling) –
This are Functional Interfaces
Integration parameters :
Parameters that has an impact on the design and definition of unit n of the civil infrastructure PBS (effective diameter of a vacuum module, integrated pump dimensions)
Parameters that has an impact on the integration of the interferometer systems and subsystems (weight of the mirrors)
Parameters expressing utilities requirements (specifications, less then, more than…) (laser load or total power)

## Slide 12
It is EXTREMELY important, in this phase, that the expert responsible IDENTIFY the parameters, also if they are not still ‘quantified’.
This requires to spend time on this first process (identification) with different loops with the verifier (the responsible for the upper PBS unit…see later)
This will further help in defining the missing areas….

## Slide 13: Some example (from CDR, interferometers table)
Ok, but also in integration if not specified (redundancy)
Ok, the power defines the interferometer performance
In the mirrors PBS units
IF, Squeezing cavity ?
In the laser PBS units
Ok, it defines cryo performance and not cryo specifications
This should go in the filter cavity unit

## Slide 14: Arm cavity
Arm cavity, ok
l is also the wavelength of the laser, but it also define the cavity. This is not an overlap (two different units). In general it is not assumed that the two are equal.
So they must have different names.

## Slide 15: Mistakes
The most important thing to be controlled is not to have the SAME parameters, with two different values, associated to two different PBS units….
We must check…
Mistakes will come….it is unavoidable, we will debug the full process by working on it!

## Slide 16: Verification rule

## Slide 17: Example

## Slide 18: Roles
As far as the project Office is concerned there are three main actors:
C. Olivetto - Configuration manager: ensures that parameters are unambiguously defined across the project areas (science, engineering, procurement, inventory) and that they are available. L. Latronico - Quality manager: ensures that parameters are maintained across the life of the project (proposal, construction, operations, maintenance). A. Rocchi - Technical coordinator: ensures that parameters meets the project requirements (technical and scientific).
A. Variola (PO Head) - oversight ensures that parameters are defined and updated
Collaboration and ED – It is necessary to provide a OBS with responsibilities. If, in some branches, only a name appears it means that the ‘knowledgeable engineer’ criteria has not been well applied in the PBS…

## Slide 19: Next
We still have to provide a good environment
Let-s start to>
Assign responsibilities
Fill the Tables
First verification
Keep the tables at the first verification loop
An agile parameters change process will be implemented for this phase
Further instruction in the next meeting

## Slide 20: TDS references for Parameters and Layouts WG
SLIDES:
https://apps.et-gw.eu/tds/?content=3&r=18407
https://apps.et-gw.eu/tds/?content=3&r=18408
Meeting summary
https://apps.et-gw.eu/tds/?content=3&r=18406