## Slide 1: ET-PP WP8 Computing and data model
WP8 co-chairs: Nadia Tonello, Achim Stahl
ET Symposium 2024

## Slide 2: ET-PP WP8 Computing and Data models
ET-PP
WP8 Documents
 | Deliverables | Lead | Due date | 
D8.1 | Computing and Data Requirements | UniGe | Feb 2024 | Feb 2024
D8.2 | Computing and Data Model | UniGe | Feb 2026 | 
D8.3 | Data Access Implementation Guidelines | IFAE | July 2026 | 
.
WP8 milestones
 | Workshops | WPs | Due date | 
M8.1 | Workflows Requirements collection and constraints: computing and data |  | Sep 2023 | Oct 2023
M8.2 | Computing Infrastructures availability for ET workflows, characteristics | WP9 | Aug 2024 | July 2024
M8.3 | On site infrastructure, computing and data model | WP6 | Aug 2025 | 
M8.4 | Low latency and offline workflows and computing model | WP6 | Dec 2025 | 
M8.5 | Data management, access, policy and implementation | WP2, WP6 | July 2026 | 

## Slide 3
ET-PP
M8.1 Computing and data requirements
Host: Geneva Date: 26th-27th October
Agenda: https://indico.ego-gw.it/event/590/
Sustainability workshop participation (WP9)
Co-located with the ET annual meeting 16-17 Nov 2023
Paul’s report
Focus on computing aspects: optimization of software, workflows and computing resources, reproducibility, automation. Carbon emissions related to computing is identified as challenging but crucial. Expertise is needed.
EiB-WP8 workshops

## Slide 4
ET-PP
M8.2 Computing Infrastructures availability for ET workflows, characteristics
Host: Napoli (thanks Silvio!)
Date: July 2024 to be decided asap
                3-4-5
                8-9-10
                29-30-31
Agenda to be defined asap
WP8+EiBDiv3, with the contribution of WP9
Computing resources (following the requirements coming from MDCs etc. )
Sustainability of the different options
EiB-WP8 second workshop in preparation

## Slide 5
ET-PP
ET-PP Y1 Review
  General comments of the review to consider
  - Data access plan for ET should conform to modern standards and the EU values of FAIR. The endorsement of the open-data practices for the ET data must be clearer.
  - Avoid treating this kind of monumental scientific instruments as proprietary.
  - Follow the planning path:
      a) background information necessary to understand the landscape in which the planning/ design happens
      b) specifications of the requirements for what is being designed, + explanation of such requirements
      c) analysis of options in relation to the requirements
  d) justification of the final choice.
  - Add an explicit reflection and discussion of the 'lessons learned’ (from Virgo)
  - Consider the global aspect: Gravitational wave detectors do not operate as single entities but rather as a network.
Name of project officer: | Ioannis ANDREDAKIS
Name(s) of monitors: | Maria Alessandra PAPA

## Slide 6
ET-PP
D1.2 DMP review
  Deliverable 1.2 – REJECTED (reviewed by EC and outside experts)
  Second payment FROZEN until approval
  A new version of the document is in preparation
  Contributions from all WPs: May 10th
  Creation of a new DMP: May 13th
  To be circulated for comments: May 17th
  Final submission: May 29th

## Slide 7
ET-PP
D1.2 DMP comments
Too simple document - prepare a more comprehensive DMP including updated information
Change the title of the deliverable to “management for the ET-PP data” and make sure that the distinction with the ET data is clear.
All WPs will need to contribute - D1.2 produced by WP1 with comments from WP8
Guidelines to follow should be clear from the very early stage!
  What data ?
                organization/policy documents
                environmental monitoring channels, auxiliary instrument channels, electronics, main interferometer channels, calibration, control channels
                administrative/financial data
  How much ? When will it be produced ? Who writes it ? How long does it have to be stored for ?
  Who may have access to it? subset of ET-PP? all of ET-PP? International partners ?
  Will it be updated/will there be different releases ? s a version-control system necessary ?
  If there is no decision taken yet, who will take this decision, when and under what considerations

## Slide 8
ET-PP
WP8 new contribution to D1.2
New detailed template (HE)
https://b2drop.bsc.es/index.php/s/EGgJ4TbSCNzQXHy
Table 1: List of datasets (data types)
Strategy: list everything that we will touch as WP8-EiB and then define responsibilities (ET-PP; ET-O, …)
Deliverables: list and scope – what they are for? Who will access them? How?
Milestones: workshops content management, indigo, ….
Minutes: B2DROP, indigo, calendar, report and follow-up
Mock Data Challenges: management system, report, support tools, requirements gathering, size, responsibilities, …
Code for data management (workflows, procedures, files transfer, metadata management….)
Code for scientific analysis / other kind of code (who is responsible of managing what?)
Training material and documentation on computing model and data access
Monitoring and accounting (?)
….

## Slide 9
ET-PP
Resources available from the Spanish Supercomputing Network at BSC:
20-200TB for 3 years + 3 VMs for testing purposes  MDC management/support
Planned to test functionalities and usability of proposed services (ET AAI needed).
Support guaranteed for ET-PP duration
Migration to a more stable-definitive solution for all ET.
B2DROP filesharing tool hosted at BSC adopted by EIB/WP8 in testing phase
Offered for testing to WP10, according to their requirements.
A final good news

## Slide 10: Thank you!
ET-PP