## Slide 1
Risk Management
XIV ET Symposium | Maastricht
Ghada MAHMOUD – ET Project Office
mahmoud@apc.in2p3.fr

## Slide 2
Context
Ideas
A well functioning Product (detector)
Scientists : Responsible of the good functioning of the detector
Engineers : Responsible of building a safe frame for the detector to protect it from the external environment and help scientists achieving their goal in a good environment.
Project Managers : deliver tools – techniques – skills – knowledge to make sure the scope of a project is met on time and doesn’t exceed its budget. (Managing Tasks )
Systems Engineers: Making sure The goal of Project Management (scope-cost-time) is delivered to Project Members.
( Bridge )
Example : assessing project requirements , overseeing risk management activities …
A full procedure

## Slide 3
What is a Risk
Risk arises from the potential occurrence of specific hazard during a project's lifecycle.
This Hazard can affect the project, leading to impacts on cost, schedule, technical performance, safety, and other critical areas….
Risks are defined by their Criticality = Likelihood * Severity
- Likelihood Represents the chance this particular hazard will occur
- Severity quantify the impact of this hazard occurrence on a project ….

## Slide 4
2- Establish Processes :
In order to define the steps necessary for effective risk management.
3- Formulate a Risk Management Plan:
which is the final document that provides processes to be followed, responsibilities for each activity and policies and deliver Tools and Templates to aid in Risk Management.
  - Conventions: Clear policies (Likelihood Scale, Severity Scale, Criticality Matrix … ) and processes for risk management.
  - Templates & Tools
4- Conduct Risk Analysis :
identifying + assessing + responding to + controlling + reviewing risks throughout the project's lifecycle.
What to do ?
1- Develop Strategies:
Where we define all the different parties that contribute to Risk studies,
Also we define on what to study, when and how often,

## Slide 5
ET Risk Domains
Risk Domain
Technical
Financial
Schedule
Environmental
Political
Communication
Organizational
Safety
Scope
Super-attenuator Operational Failures
Sudden increase in some materials prices affecting the cost
Some design Approval Delays
High energy use by the cryogenic systems raising concerns about carbon footprint
A change in government leading to shifts in science funding priorities.

## Slide 6
Risk Analysis
Risk Analysis :
Common convention that is adopted within a collaboration to study the risks and know how to deal with them .
It must be carried out at all the different phases of the project.
Risk Identification
Risk Assessment
Plan Risk Responses: Accept/ Close / Avoid / Transfer / Mitigate
Implement Risk Responses
Monitor and control
Risk Planning
Risk Planning
Risk Identification
Risk Assessment
Plan Risk Responses: Accept/ Close / Transfer / Mitigate
Implement Risk Responses
Monitor and control

## Slide 7
Our Procedure in a minute:
We identify Risks + Causes ( Responsible of the Risk ) + Impacts ( The person to whom we transfer the Risk )
Cause : we know better the origin of the problem and what are the actions that we should take
Impact : We define better the person in charge to help with taking the action to respond to the Risk
Risk identification
Risk Assessment
2 steps :
You assess your Risks to accelerate the second campaign (Subsystems Groups )
we reassess together the Risks ( Risk board)

## Slide 8
Conclusion:
A Comparative Risk Analysis is necessary for a design / Site Trade off as ETRAC is doing .
Risk Analysis is a very important for all the phases of the project that’s why we should keep building strategies, processes, policies and tools to aid with Risk Management, Then we should deliver a final Risk Management Plan (for all the phases of the project).
We’re initiating a Risk Campaign to study and analyze together Risks of your Groups / Systems, We will arrange together sessions for this aim.